PureSimple Web Framework for PureBasic Development Plan — Executive Brief

# 1. Executive Summary

PureSimple is a lightweight web framework for PureBasic, inspired by Go’s Gin and Chi frameworks. It compiles into a single native binary alongside PureSimpleHTTPServer (the HTTP engine) and PureJinja (the template engine), producing a zero-dependency deployment artifact that sits behind Caddy or Nginx as a reverse proxy.

The framework targets solo developers and small teams who need fast, low-overhead web services without the complexity of JVM, .NET, or Node.js runtimes. Development follows an incremental approach across 11 phases, each producing a shippable, tested milestone. A companion book is planned post-completion, following the “agile, feature-by-feature” teaching style.

# 2. System Architecture

Caddy / Nginx Reverse Proxy · Auto-TLS · Load Balancing

▼

PureSimpleHTTPServer HTTP/1.1 · Thread-per-connection · 15-stage middleware pipeline

▼

PureSimple (THIS PROJECT) Router · Context · Handler Chain · Binders · Renderers

▼

PureJinja Template Engine · 599 tests · 35 filters; SQLite3 / PostgreSQL / MySQL Data Layer · Migrations · Query Helpers.

# 3. Three-Repository Ecosystem

| Repository | Role | Status | Version |
| --- | --- | --- | --- |
| PureSimpleHTTPServer | HTTP server, TLS, static files, compression | Production | 1.x |
| PureJinja | Jinja2 template engine (lexer/parser/renderer) | Production | 1.4.0 |
| PureSimple | Web framework: routing, middleware, binding, rendering | New | 0.1.0 |

# 4. Technical Decisions

| Area | Decision | Rationale |
| --- | --- | --- |
| Language | PureBasic 6.x | Compiled to native binary; no runtime dependency; fast startup |
| Routing | Radix trie (Chi/Gin-inspired) | O(log n) lookup; named params; low memory |
| Middleware | Handler chain (Gin pattern) | Next()/Abort(); composable; familiar to Go devs |
| Templates | PureJinja (Jinja2-compat) | Already production-ready; 35 filters, inheritance, macros |
| Database | SQLite3 now; Pg/MySQL later | Zero-config default; adapter interface for future drivers |
| Deployment | Single binary + Caddy 2 proxy | SSH deploy script; systemd service; auto-TLS via Caddy |
| Server | Ubuntu 24 (129.212.x.x) | pbcompiler on server; compile+restart via deploy.sh |
| Reference | Gin + Chi source study | Gin for ergonomics; Chi for minimal core (~1k LOC) |

# 5. Development Roadmap

Phases are ordered by dependency. Green = foundation (must complete first), Blue = core framework features, Orange = application-layer, Gray = polish & extensibility.

| Phase | Deliverable | Est. | Key Dependencies |
| --- | --- | --- | --- |
| P0 | Project Foundation & CI | 1 wk | Git repo, test harness, CLAUDE.md |
| P1 | Core Router & Context | 2 wk | Radix trie, handler type, context struct |
| P2 | Middleware Engine | 1 wk | Next/Abort, Logger, Recovery |
| P3 | Request Binding | 2 wk | Params, Query, JSON, Form, Upload |
| P4 | Response Rendering + PureJinja | 2 wk | JSON, HTML, String, File, Redirect |
| P5 | Route Groups & Error Handling | 1 wk | Prefix groups, error collection |
| P6 | SQLite3 Integration | 2 wk | Connection, query helpers, migrations |
| P7 | Sessions, Cookies & Auth | 2 wk | Cookie sessions, BasicAuth, CSRF |
| P8 | Logging, Config & DX | 1 wk | Structured logging, .env, scaffolding |
| P9 | Docs, API Ref & Quick Start | 2 wk | Dev guide, tutorial, book outline |
| P10 | DB Abstraction (Pg, MySQL) | 3 wk | Adapter interface, connection pool |

# 6. Deployment Architecture

Automated deployment via SSH to production server. Every phase includes a deployable artifact.

| Component | Configuration |
| --- | --- |
| Server | Ubuntu 24 LTS • SSH (port 22, ed25519 key auth) |
| Reverse Proxy | Caddy 2 with auto-TLS • Caddyfile: reverse_proxy localhost:8080 |
| App Service | systemd unit: puresimple.service • auto-restart on failure • WorkingDir=/opt/puresimple |
| Build | $PUREBASIC_HOME/pbcompiler on server • compile from pulled git source |
| deploy.sh | git pull → pbcompiler → stop service → replace binary → migrate DB → start service → health check |
| Rollback | Previous binary kept as app.bak • rollback.sh swaps back + restarts |

# 7. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Solo developer bandwidth | High | Small phases; each phase shippable standalone; AI-assisted coding via Claude + PureBasic skill |
| PureBasic ecosystem is niche | Medium | Comprehensive docs + book lowers adoption barrier; all 3 repos MIT-licensed |
| No async I/O in PureBasic | Medium | Thread-per-connection model proven in PureSimpleHTTPServer; Caddy handles concurrency at edge |
| DB driver availability | Low | SQLite3 built-in; PostgreSQL/MySQL via C library bindings (libpq, libmysqlclient) |

# 7. Deliverables at Completion

Upon completing all phases, the project delivers:

•  PureSimple framework library — router, middleware, binding, rendering, DB helpers

•  Full test suite — unit tests per phase + integration tests for the full request lifecycle

•  Automated deployment — deploy.sh, rollback.sh, systemd service, Caddyfile; one-command deploy

•  Developer documentation — API reference, quick start tutorial, architecture guide

•  Book manuscript outline — chapter plan for “Agile Web Development with PureSimple”

# 8. Recommendation

Proceed with Phase 0 immediately. The three-repository architecture is proven (PureSimpleHTTPServer and PureJinja are production-ready), and the framework layer between them is architecturally thin — Chi demonstrates a complete Go router in ~1,000 lines. With AI-assisted development via Claude and the existing PureBasic skill, the estimated 19-week timeline is achievable for a solo developer working part-time.

| Prepared by: Worajedt PSPA March 2026 | Approved by: _________________________ Date: ___________________ |
| --- | --- |